MAIN PARTS

BASIC PART

USER AUTHENICATION PART(login ,register,profile)

PUBLISHING ARTICLES PART(from public to publisher)

SOCIAL PART(NewFeeds , TimeLine for each USER , RLSC,Chatting)

PAYMENT PART

VIDEO PART

FORUM PART

LIBRARY PART

GAME PART

SHOP PART

MARKET PLACE PART

MUSIC PART

ADMIN PART

BASIC PART(preparing Step, most important part) (3 business days)

Backend architecturing for main structure

DB architecturing

Frontend architecturing for prototype

USER AUTHENICATION PART (8 business days +\_ 1)

LOGIN MODULE (3 business days)

Register (email verification)

Forgot Password

Login

USER Profile Module (5 business days)

Timeline(later)

About

Friends

Photos

Videos

PUBLISHING ARTICLES PART (8 business days +\_ 1)

USER ROLES MODULE ( for publishing articles)

PUBLIC pages

REPORTER Pages

EDITOR Pages

PUBLISHER Pages

REPRESENTATIVE Pages

ADMIN Pages

SOCIAL PART (30 business days)

NEWS FEED MODULE(8 business days +\_1)

Displaying news based on users's state(NEWSFEED Page)(4 business days)

Reading (0.5 business days)

Following other post(0.5 business days)

Commenting other post(1business days)

Like/Dislike to other post(for each 0.5 business days)

Share(1 business days)

SOCIAL MODULE

ChatRoom(13 business days)

PrivateChat. (3business days)

GroupeChat. (2business days)

VoiceChat (4 business days)

VideoChat. (4 business days)

CTA (?)

REWARD MODULE (?)

Grouping MODULE (3 business days)

Join Group

PAYMENT PART (12 business days)

GAS MODULE (5business days)

charging Gas.

reducing Gas.

API integration MODULE for Payment GateWay (7 business days)

CreditCard

Bank transfers

ADMIN PART (20 business days)

Manage Attributes

Manage Contents

Manage User Roles

Manage Votes

Manage Gas-up

Mange Emails

ANALYTICS MODULE (?)

PROMOTION/ADVERTISING MODULE ( ?)

VOTE MODULE ( ? )

Bug fixing for 7 business days: 3months for beta version.