Millennialz

Rakibul Hassan

02/09/2021

# 

**MAIN PARTS**

BASIC PART

USER AUTHENTICATION PART(login ,register,profile)

PUBLISHING ARTICLES PART(from public to publisher)

SOCIAL PART(NewFeeds , TimeLine for each USER , RLSC,Chatting)

PAYMENT PART

VIDEO PART

FORUM PART

LIBRARY PART

GAME PART

SHOP PART

MARKET PLACE PART

MUSIC PART

ADMIN PART

**BASIC PART(preparing Step, most important part) (3 business days)**

* Backend architecturing for main structure
* DB architecturing
* Frontend architecturing for prototype

**USER AUTHENTICATION PART (8 business days +\_ 1)**

* LOGIN MODULE (3 business days)
* Register (email verification)
* Forgot Password
* Login
* USER Profile Module (5 business days)
* Timeline(later)
* About
* Friends
* Photos
* Videos

**PUBLISHING ARTICLES PART (8 business days +\_ 1)**

* USER ROLES MODULE ( for publishing articles)
* PUBLIC pages
* REPORTER Pages
* EDITOR Pages
* PUBLISHER Pages
* REPRESENTATIVE Pages
* ADMIN Pages

**SOCIAL PART (30 business days +\_ 3)**

* NEWS FEED MODULE(8 business days +\_1)
* Displaying news based on users's state(NEWSFEED Page)(4 business days)
* Reading (0.5 business days)
* Following other post(0.5 business days)
* Commenting other post(1business days)
* Like/Dislike to other post(for each 0.5 business days)
* Share(1 business days)
* SOCIAL MODULE
* ChatRoom(13 business days)
  + PrivateChat. (3business days)
  + GroupeChat. (2business days)
  + VoiceChat (4 business days)
  + VideoChat. (4 business days)

CTA (?)

* REWARD MODULE (?)
* Grouping MODULE (3 business days)

Join Group

**PAYMENT PART (12 business days +\_ 1)**

* GAS MODULE (5business days)

charging Gas.

reducing Gas.

* API integration MODULE for Payment GateWay (7 business days)

CreditCard

Bank transfers

**ADMIN PART (20 business days)**

* Manage Attributes
* Manage Contents
* Manage User Roles
* Manage Votes
* Manage Gas-up
* Mange Emails
* ANALYTICS MODULE (?)
* PROMOTION/ADVERTISING MODULE ( ?)
* VOTE MODULE ( ? )

These 6 parts will be completed with beta version.

Bug fixing for 7 business days: 3months for beta version.